## Slide 1: E2E VIV Status
Democracy Fund Update
Joe Kiniry
April 2015
Notes: - expected recommendations
+ crypto scheme evolution to match requirements
+ more in-depth usability studies
+ implementation of experimental systems
- completed work, current state, delivery dates
+ prototype implementations (Demos & STAR-Vote)
+ first-stage usability studies and planning for more
+ interviews with LEOs
- vehicles for publication, feedback, and promotion

## Slide 2: Expected Recommendations
it is worthwhile to move to a new phase to design, implement, and experiment with an E2E VIV system
there remain significant-but-achievable challenges in getting the cryptographic protocol and UI right
  we must rigorously ensure that both fulfill the requirements and are correct, secure, and usable
the project next becomes a proper R&D exercise
  there are challenging rigorous engineering issues of design, deployment, validation, and verification

## Slide 3: Report Table of Contents
Executive Summary
Part 1: For the Public
  Introduction
  Remote Voting
  E2E VIV Explained
  Required Properties of E2E Systems
Part 2: For Technologists
  Crypto Specification
  Architecture
  System Specification
  Verification and Validation
Part 3: Looking Forward
  Feasibility
  Conclusion
Appendices

## Slide 4: Status Update
Part 1 is complete
  most importantly, draft requirements are complete and under review by experts; LEO input has been particularly useful in ensuring we are complete
Part 2 is being written now
  a newly proposed cryptographic scheme is being summarized
    it was co-invented by one of our crypto experts, Aggelos Kiayias, and is being presented at a top crypto conference (EUROCRYPT) this month
  an set of architecture and system specifications are being described
    mapping out the space of design, development, and deployment possibilities; during phase 2 one strategically explores alternatives
  validation and verification proposal aligns with best-practices in high-assurance systems engineering and brings to bear new technologies

## Slide 5: Prototype Implementations
Galois implemented a variant of STAR-Vote for use in usability studies and as a potential E2E internet-based remote ballot marker
Aggelos and his team implemented Demos, a prototype of his new crypto scheme
  Aggelos is under NDA with Galois and we are discussing getting him directly involved

## Slide 6: Usability Studies
Keith and the usability team (Morgan and Judy) have crafted a framing for a usability study
they are performing a live interactive usability study with several dozen volunteers around the world
  live use of internet voting system mockup based upon STAR-Vote, passive observation of activities and voter’s thinking, reflections about experience
Galois has developed technology to enable us to quickly setup and run usability studies for large cohorts

## Slide 7: Expert Group Feedback
feedback from expert group has been bursty
key individuals make meaningful contributions, others sit back and listen
we expect all to provide meaningful feedback on the draft report
expert input and reflections will be captured in revisions of the report as well as appendices

## Slide 8: Vehicles for Dissemination
E2E VIV “Road Show” to visit D.C., Seattle, Portland (OR), and Sante Fe
web site dedicated to report, artifacts, and outcomes with facilitated feedback from the public
social media outreach via OVF and Galois
speaking about project’s work or outcome at HCSS, to EVN, at NCSL, NASED, and potentially NASS
NIST and EAC have made an invitation for a visit and a presentation of report’s results

## Slide 9: Executive Summary

## Slide 10: Unexpected Delightful Outcomes
Galois development of STAR-Vote and UX framework
Galois demonstration of PDF ballot email hack
core components of STAR-Vote and Demos are reusable for E2E VIV prototype in phase two
media coverage has been growing about effort
potential funders (both foundations and commercial) are coming forward and expressing an interest
engagement and interest from the EVN and Verified Voting communities has been healthy and constructive

## Slide 11: Next Steps
report and related artifacts (code, specs, etc.) will be published and widely announced
a move is necessary to a for-profit model in next phases
we expect to hold online meetings with ES vendors to introduce them to concepts and code
Galois, via its elections spin-out, is interested in taking on the responsibility of the R&D of phase two and commercially supporting the system in the long term
further introductions to potential funders for effort welcome